Typical Flow Chart for the Process of Project & Risk Management

1.			                2.			      3.			4.			5.			6.			7.

Yes

No

Yes

Prepare & amend

No				As necessary      			   			     			      	       No

14.			   13.		       	      12.			    11.			        10.			       9.			   8.

Yes									            Yes						Yes

No

No

15.			16.			17.			18.			19.			  20.

Yes						        Yes			            Yes

21.

No		                                   No

No

25.			24.			23.			22.

# Text boxes

Client liases with GMC (Consultancy Agreement in Principle)

Market research and exploratory feasibility

GMC and Client develop Project Brief

Finalise and agree on Project Brief

Document and file Project Brief

Produce preliminary design Feasibility Study and Budgets

GMC analyse Feasibility with Client

Adjust briefs until feasible

Client aborts project

Client finalise and agree on Implementation Brief and Preliminary Design Sketches

GMC and Client develop Implementation Brief

GMC prepares Implementation Brief

Develop feasibility until satisfactory to Client

Develop elemental costings with all disciplines

GMC seek formal Client approval of all to date

GMC to organise Consultant Fees & Preliminary Schematic Drawings Appear

D. Preliminary Design

C. Value Management

B.  Financials

A.  Function

Post Completion

Key

Steps 1 to 7      Evaluation Phase

Steps 8 to 16    Implementation & Design

Phase

Steps 17 to 21  Authorities/Financier/Final

Design Phase

Steps 22 to 24  Construction Phase

Step 25 	       Post Completion Phase

F.  Procurement

E.  Detailed Design

Adjust briefs until feasible

Client aborts project

Document and file Implementation Brief

Client to formally approve of all to date

GMC implement Design Development

Monitor current costs and feasibility

Check compliance with Briefs

Document project and monitor costs

Final approvals from authorities & financiers

Investigate prelim approvals from relevant authorities during process

Project Procurement

(construction) contracting method

All Tenders let

Construction

Adjust documents until feasible

Client Aborts project

F.  Procurement

E.  Detailed Design

C  Asset Management

D.  Preliminary Design

B.  Financial

A.  Function

D.  Quantity Surveyor

C.  Services

B.  Engineer

A.  Architect